PROJECT DEVELOPMENT PHASE 2

Access Rule Analysis & Planning

Script-Controlled ACL – Restrict Record Access Based on Field Value

| Project Details | Values |
| --- | --- |
| Date | 30 September 2026 |
| Team ID | SWTID-2026-8983 |
| Project Name | Script-Controlled ACL – Restrict Record Access Based on Field Value |
| Phase | Phase 2 – Access Rule Analysis & Planning |
| Maximum Marks | 5 Marks |

| Team Role | Team Member |
| --- | --- |
| Team Leader | NITHYA SREE S |
| Team Member | RAMASRI D |
| Team Member | PRATHISHA S |
| Team Member | MEGALA M |
| Team Member | MANJARI T |

# 1. Objective

Convert the requirements into a clear access matrix and plan the ACL behavior before configuration.

# 2. Phase Workflow

# 3. Activities / Scope

Define allowed field values (example: Public, Internal, Restricted).

Map each field value to approved roles or ownership rules.

Decide whether access is controlled at table/record level or field level.

Define default-deny behavior for blank or unexpected values.

Prepare backlog, sprint estimates, risks, and dependencies.

# 4. Sprint Backlog & Estimation

| Sprint | Story ID | Requirement | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 2 | US-201 | Create access matrix | Map field values to users, roles, and expected access. | 3 | High | Project Team |
| Sprint 2 | US-202 | Plan ACL approach | Select Read ACL and identify required conditions/roles. | 2 | Medium | Project Team |
| Sprint 2 | US-203 | Plan test cases | Prepare positive, negative, and edge-case scenarios. | 2 | Medium | Project Team |

Total Estimated Story Points: 7

# 5. Testing / Review Template

| Test Case ID | Scenario / Steps | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- |
| TC-01 | Walk through every access-matrix row and verify that the rule is unambiguous and testable. | Expected behavior matches approved requirement. | ________________ | Pass / Fail |
| TC-02 | Record observations, issues, and evidence for this phase. | No unresolved blocker before phase sign-off. | ________________ | Pass / Fail |
| TC-03 | Review phase deliverables with the responsible team member. | Deliverables reviewed and approved. | ________________ | Pass / Fail |

# 6. Deliverables

Field-value access matrix

ACL implementation plan

Sprint backlog and risk list

# 7. Team Review & Sign-off

| Review Item | Details |
| --- | --- |
| Prepared by | Megala M / Project Team |
| Reviewed by | ____________________________ |
| Approval / Date | ____________________________ |
| Remarks | ________________________________________________ |