PROJECT DEVELOPMENT PHASE 6

Functional, Security & Regression Testing

Script-Controlled ACL – Restrict Record Access Based on Field Value

| Project Details | Values |
| --- | --- |
| Date | 30 September 2026 |
| Team ID | SWTID-2026-8983 |
| Project Name | Script-Controlled ACL – Restrict Record Access Based on Field Value |
| Phase | Phase 6 – Functional, Security & Regression Testing |
| Maximum Marks | 5 Marks |

| Team Role | Team Member |
| --- | --- |
| Team Leader | NITHYA SREE S |
| Team Member | RAMASRI D |
| Team Member | PRATHISHA S |
| Team Member | MEGALA M |
| Team Member | MANJARI T |

# 1. Objective

Verify that the ACL correctly permits and denies access and does not break existing application functions.

# 2. Phase Workflow

# 3. Activities / Scope

Test allowed and denied combinations using non-admin accounts.

Check list visibility, form opening, and direct record access.

Test blank, invalid, and changed field values.

Check relevant related lists, reports, and integrations as applicable.

Fix defects and rerun impacted tests.

# 4. Sprint Backlog & Estimation

| Sprint | Story ID | Requirement | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 6 | US-601 | Execute access matrix | Test each user type against each field value. | 3 | High | Project Team |
| Sprint 6 | US-602 | Test edge cases | Verify blank, invalid, and updated field values. | 2 | Medium | Project Team |
| Sprint 6 | US-603 | Regression testing | Confirm existing approved workflows still work. | 3 | High | Project Team |

Total Estimated Story Points: 8

# 5. Testing / Review Template

| Test Case ID | Scenario / Steps | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- |
| TC-01 | Record expected and actual results for each case. Use non-admin accounts because administrator access may bypass normal ACL behavior. | Expected behavior matches approved requirement. | ________________ | Pass / Fail |
| TC-02 | Record observations, issues, and evidence for this phase. | No unresolved blocker before phase sign-off. | ________________ | Pass / Fail |
| TC-03 | Review phase deliverables with the responsible team member. | Deliverables reviewed and approved. | ________________ | Pass / Fail |

# 6. Deliverables

Completed test-case sheet

Defect log

Test evidence and screenshots

# 7. Team Review & Sign-off

| Review Item | Details |
| --- | --- |
| Prepared by | Megala M / Project Team |
| Reviewed by | ____________________________ |
| Approval / Date | ____________________________ |
| Remarks | ________________________________________________ |