PROJECT DEVELOPMENT PHASE 7

UAT, Documentation & Deployment

Script-Controlled ACL – Restrict Record Access Based on Field Value

| Project Details | Values |
| --- | --- |
| Date | 30 September 2026 |
| Team ID | SWTID-2026-8983 |
| Project Name | Script-Controlled ACL – Restrict Record Access Based on Field Value |
| Phase | Phase 7 – UAT, Documentation & Deployment |
| Maximum Marks | 5 Marks |

| Team Role | Team Member |
| --- | --- |
| Team Leader | NITHYA SREE S |
| Team Member | RAMASRI D |
| Team Member | PRATHISHA S |
| Team Member | MEGALA M |
| Team Member | MANJARI T |

# 1. Objective

Obtain user acceptance, document the final access behavior, and deploy the approved ACL through change control.

# 2. Phase Workflow

# 3. Activities / Scope

Demonstrate the access rules to the project owner or representative users.

Capture UAT results, approvals, and any known limitations.

Prepare deployment steps, dependencies, and rollback plan.

Move the approved ACL through the team's release process.

Monitor access after deployment and document closure.

# 4. Sprint Backlog & Estimation

| Sprint | Story ID | Requirement | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 7 | US-701 | Conduct UAT | Validate the access matrix with intended users. | 2 | Medium | Project Team |
| Sprint 7 | US-702 | Prepare release | Document deployment and rollback steps. | 2 | Medium | Project Team |
| Sprint 7 | US-703 | Deploy and monitor | Release approved changes and check behavior. | 3 | High | Project Team |

Total Estimated Story Points: 7

# 5. Testing / Review Template

| Test Case ID | Scenario / Steps | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- |
| TC-01 | Complete UAT with representative users, verify the production behavior after release, and record any follow-up actions. | Expected behavior matches approved requirement. | ________________ | Pass / Fail |
| TC-02 | Record observations, issues, and evidence for this phase. | No unresolved blocker before phase sign-off. | ________________ | Pass / Fail |
| TC-03 | Review phase deliverables with the responsible team member. | Deliverables reviewed and approved. | ________________ | Pass / Fail |

# 6. Deliverables

UAT report

Final technical documentation

Deployment and rollback plan

Release sign-off

# 7. Team Review & Sign-off

| Review Item | Details |
| --- | --- |
| Prepared by | Megala M / Project Team |
| Reviewed by | ____________________________ |
| Approval / Date | ____________________________ |
| Remarks | ________________________________________________ |